Zanbeel VCS — Implementation Report

Audit & Baseline • Object Store & Push Policy  •  History Integrity        Status: Delivered and verified — 22 September 2026

1. Delivery Summary

| Workstream | Deliverable | Status | Verification |
| --- | --- | --- | --- |
| Audit and baseline | Full codebase review; modularize the 6,461-line server file; establish test baseline | Complete | 471/471 tests pass |
| Object store and push policy | Ignore rules, push size limits, compression, external blob storage, garbage collection | Complete | 11/11 E2E checks |
| History integrity | Line-level blame; rebase, cherry-pick and revert; commit signing and verification | Complete | 15/15 E2E checks + 25/25 CLI |

2. What Was Missing Before This Work

Test baseline was not runnable — the 6,461-line monolith had already been split, but the suite could not be executed at all: pytest was neither installed nor declared in requirements.txt.

8 stale tests masked the true state — 8 tests asserted pre-hardening behaviour, calling repository endpoints with no Authorization header and expecting HTTP 200. After the security fixes those endpoints correctly return 401, so the suite reported failures that were not product defects.

Backend could not boot from a clean install — python-multipart was absent from requirements.txt, so a clean environment could not start the backend at all (FastAPI raises on the file-upload routes).

A test targeted an API that was never built — test_merge_resolution_api.py drove /merge-conflicts/{id} and /merge-resolve/{id}, endpoints that never existed; the implemented API is POST /conflicts then /conflicts/{id}/resolve.

History-integrity features were not reachable from the CLI — blame, cherry-pick, revert, rebase and verify existed only as server endpoints. No fox command reached them, so the features were unusable from the client.

Server-generated commits were unsigned — signing ran only on the push path. Every cherry-pick, revert, rebase, branch merge, branch rollback, pull-request merge, conflict resolution and documentation job left a commit with no attestation — permanent gaps in the history that verification is supposed to cover.

3. What Was Delivered

3.1  Audit and baseline

server.py is now a 73-line entry shim over the app package — 29 route modules and 33 service modules. The 6,461-line monolith is gone.

pytest added to requirements.txt; the suite is now runnable and green: 471 passed, 0 failed (12 min 47 s). The 8 stale tests were corrected to send authentication rather than weaken the API.

python-multipart added to requirements.txt, so a fresh clone boots. Repeatable run and test instructions captured in docs/RUNNING.md, with run-dev.ps1 as a one-command start.

3.2  Object store and push policy

Ignore rules — honoured server-side from .foxignore plus ~30 built-in defaults (node_modules/, build/, *.log, *.exe …). Ignored paths are dropped from the push rather than rejected, and .foxignore itself can never be hidden by a rule.

Push size limits — per-file and whole-push caps (FOXNEST_MAX_FILE_MB / FOXNEST_MAX_PUSH_MB) reject with HTTP 413 and name the offending paths, instead of silently dropping work.

Compression — blobs are zlib-framed adaptively. Measured: 108,000 bytes of source → 321 bytes stored (0.3%). Incompressible data is stored raw (+5 bytes of frame) rather than inflated.

External blob storage — content-addressed on-disk store outside the database (FOXNEST_BLOB_DIR), with integrity_check () reporting corrupt or missing objects.

Garbage collection — reachability analysis plus collection, exposed at GET/POST /api/admin/gc and via fox gc.

3.3 History integrity

Line-level blame — attributes every line to the commit that last changed it, following renames. Verified: an edit to line 2 is credited to the new commit while lines 1 and 3 stay on the original.

Cherry-pick, revert, rebase — replay and inverse commits that add history rather than rewrite it; overlapping edits return HTTP 409 naming the conflicting paths. Rebase is all-or-nothing — the whole sequence is simulated first — and returns previous_head so the old tip can be recovered.

Commit signing and verification — every commit is now signed (HMAC-SHA256 over commit id, author, message, parents and the complete file list), on all nine write paths: push, review-queue approval, cherry-pick, revert, rebase, branch merge, branch rollback, pull-request merge, conflict resolution and documentation jobs. Verification detects tampering — editing a commit message directly in the database flips it to invalid and reports changed: ['commit message'].

Exposed through the CLI — all five capabilities are now first-class fox commands (section 5), each supporting --json, with --dry-run on the three history-rewriting operations.

4. How This Was Verified

Server test suite — 471 tests, 0 failures.

End-to-end API harness — a live uvicorn server on a throwaway database, driven over HTTP exactly as a client would: 32/32 checks, covering every item in sections 3.2 and 3.3 including tamper detection.

End-to-end CLI harness — the real fox client driven against a live server in an isolated HOME: 25/25 checks — init, login, add, commit, push, branch, checkout, then each new command, including dry runs and tamper cases that exit non-zero.

Signing coverage — a repository driven through a branch rollback, a branch merge, a pull-request merge and a server-side conflict resolution verifies as 10 of 10 commits checked, valid: 10, unsigned: 0. Tampering with a cherry-picked commit is still caught, confirming the new attestations are real signatures rather than placeholder rows.

5. Fox CLI — Commands Currently Executable

New in this delivery (shaded): blame, cherry-pick, revert, rebase, verify. All 5 accept --json; the 3 history-rewriting commands accept --dry-run.

| Command | What it does |
| --- | --- |
| fox init / link | Initialize a repository, or link to an approved remote |
| fox set username¦origin¦repo-id | Set commit identity, remote URL, or server repo id |
| fox login / logout | Obtain or clear a saved access token |
| fox add <files> ¦ --all | Stage files for the next commit |
| fox commit -m <message> | Commit staged changes |
| fox push [SRC:DST] [--archive] | Push commits (ignore rules, size caps and signing apply here) |
| fox pull | Pull commits from the server |
| fox status / log / config | Working-tree state, commit history, current configuration |
| fox branch list¦create¦delete | Manage branches |
| fox checkout <branch> | Switch branches |
| fox checkout-files | Restore specific paths from another branch or commit (HEAD unchanged) |
| fox merge <branch> | Merge a branch into the current one |
| fox compare <from> <to> | Diff files between two branches or commits |
| fox file-history <path> [-lines N-M] | List server-side revisions of a file |
| fox rollback <commit-id> | Roll the current branch back to an ancestor commit |
| fox delete-commit <id> | Remove the current branch tip |
| fox blame <path> [--branch¦--commit] | NEW — show which commit last changed each line |
| fox cherry-pick <commit> [-branch] | NEW — replay one commit's change onto a branch |
| fox revert <commit> [-branch] | NEW — create a commit that undoes an earlier one |
| fox rebase <onto> [-branch] | NEW — replay this branch's commits on top of another |
| fox verify [commit] [--limit N] | NEW — verify commit signatures; exits non-zero on tampering |
| fox tag list¦create¦delete | Manage tags |
| fox release list¦create | Manage semantic-version releases |
| fox pr list¦create¦close¦merge¦resolve | Manage pull requests and resolve merge conflicts |
| fox gc | Garbage-collect unreferenced objects |
| fox docs [path] / generate-docs | Generate documentation locally or on the server |
| fox help / version | Show help or version information |